MedJarvis — Final Implementation Scope & Development Plan

1. Purpose of This Document

This document defines the final implementation scope for the MedJarvis project.

The original MedJarvis documentation describes a much larger system containing many advanced and experimental features. For the final-year major project, the objective is not to implement every feature from the original documentation.

Instead, this document defines the realistic, demonstrable, integrated feature set that will be implemented for the final MedJarvis prototype.

From this point onward:

This document is the primary implementation reference for MedJarvis.

The original MedJarvis Full implementation-2.docx will remain the overall vision/reference document, but features not explicitly included in this implementation plan will not be considered mandatory for the final prototype unless they are added through an explicit scope change.

2. Final Project Objective

MedJarvis will be developed as a Progressive Web Application (PWA) for healthcare management and patient monitoring.

The system will combine:

- Role-based healthcare management

- Patient medical records

- Prescription management

- Drug interaction checking

- QR-based health information access

- ESP32-based wearable monitoring

- Real-time physiological measurements

- Spot and continuous monitoring

- Fall/high-motion detection

- Emergency event management and SMS

- AI-assisted health understanding

- AI symptom analysis

- Sensor-data validation

- Live physiological waveform visualization

- Multilingual application support

- Medicine reminders

- Doctor visit memory/notes

- OCR-assisted medical information extraction

- Dynamic health-data visualization

The system is intended as a working academic prototype, not a production-certified medical device.

3. Final Scope — Features to Be Implemented

3.1 Authentication and Role-Based System

The system will support six roles:

- Patient

- Doctor

- Health Worker

- Hospital Manager

- Super Admin

- Ambulance Staff

The authentication architecture already established in the project must be preserved.

Requirements

- User account authentication

- JWT-based authentication

- Profile-based permissions

- Role-based dashboard/navigation

- Protected backend routes

- Appropriate access to patient information

- One user account may have multiple profiles

- Patient registration creates the required Patient profile

- Different roles must see only the functionality permitted to them

Important architectural rule

The system should use common reusable components wherever possible.

For example:

- Common patient profile component

- Common prescription component

- Common timeline component

- Common vital-monitoring component

- Common patient search/selection component

- Common QR component

These components should be reused across different roles instead of creating duplicate implementations.

4. Patient Medical Profile

Every patient will have a central medical profile.

The profile should contain relevant information such as:

- MedJarvis ID

- Name

- Age

- Gender

- Blood group

- Contact information

- Emergency contact

- Medical information

- Current prescriptions

- Medical history

- Monitoring information

The patient's MedJarvis ID must remain distinct from the wearable Band ID.

Three separate identities must be maintained

User/Account ID

Identifies the authenticated account.

Patient/MedJarvis ID

Identifies the patient within MedJarvis.

Band/Device ID

Identifies the physical ESP32 wearable.

Example:

Account ID → authenticated user

MedJarvis ID → MJ-PAT-001

Band ID → BAND-MJ-001

A wearable is not permanently assigned to a patient.

5. Medical Records and Timeline

A centralized medical timeline will be implemented.

The timeline should allow healthcare professionals and authorized users to view relevant patient history.

Possible timeline entries include:

- Doctor visits

- Diagnoses

- Prescriptions

- Prescription changes

- Vital monitoring sessions

- Emergency events

- AI-generated health summaries

- Doctor visit notes

- Other relevant medical events

The timeline should present events chronologically.

6. Prescription Management

Prescription management will be implemented as a core healthcare feature.

The system should support:

- Creating prescriptions

- Viewing prescriptions

- Updating prescriptions where permitted

- Prescription history

- Medicine name

- Dosage

- Frequency

- Duration

- Instructions

- Prescribing doctor

- Prescription date

Prescriptions should be connected to the patient's medical timeline.

7. Drug Interaction Checker — HIGH PRIORITY

The Drug Interaction Checker is a mandatory and fully implemented feature.

This feature should not be treated as a simple UI demonstration.

It must provide meaningful interaction checking.

Requirements

The system should:

- Accept medicines being prescribed.

- Compare medicines against an interaction dataset.

- Detect known interactions.

- Classify interaction severity.

- Explain the interaction.

- Provide an appropriate warning.

- Handle contraindicated combinations.

- Maintain interaction-check history where appropriate.

Severity levels

The implementation should support multiple severity levels, including:

- Safe / No known interaction

- Mild

- Moderate

- Severe

- Contraindicated

Contraindicated medicines

A contraindicated combination should be treated as a high-risk condition.

The system should not silently allow the prescription.

If an override mechanism is implemented, it must require:

- Doctor confirmation

- Reason for override

- Recording of the override

Safety principle

AI must not be the sole source of truth for drug interaction decisions.

The deterministic interaction dataset/rules should perform the actual safety check.

AI may be used to explain the detected interaction in understandable language.

8. QR Health Card

A QR-based patient health card will be implemented.

The QR code should provide authorized access to relevant patient information.

The implementation should include:

- Patient identification

- QR generation

- QR scanning/access

- Patient information retrieval

- Appropriate permission/access control

The QR system must respect the project's existing authentication and profile-permission architecture.

9. ESP32 Wearable Monitoring

The ESP32 wearable is a major component of MedJarvis.

The wearable will use:

- ESP32

- MAX30102

- MPU6050

- DS18B20

The system will collect:

- SpO₂

- Heart rate

- HRV

- Temperature

- Movement

- Tilt

- Signal quality

- PPG-related data

10. Reusable Wearable Architecture

The wearable must not be permanently tied to one patient.

Each physical wearable has a permanent Band ID.

Example:

BAND-MJ-001

BAND-MJ-002

BAND-MJ-003

A Band is temporarily assigned to a patient through a Monitoring Session.

Example:

BAND-MJ-001

↓

Active Monitoring Session

↓

Patient MJ-PAT-001

When monitoring ends:

Monitoring Session → completed/stopped

Band → Available

The same band can subsequently be used for another patient.

Multiple bands must be capable of being used simultaneously for different patients.

11. Spot Monitoring

Spot Monitoring will be implemented as a short-term measurement mode.

Target duration

Approximately 15 seconds.

The system should:

- Select patient.

- Select available Band.

- Start Spot Monitoring.

- Collect sensor readings.

- Validate readings.

- Calculate available vital parameters.

- Store the result.

- Display the result.

- Complete the monitoring session.

- Make the Band available again.

Spot Monitoring should be usable when a doctor/authorized healthcare worker wants a quick patient measurement.

12. Continuous Monitoring

Continuous Monitoring will repeatedly collect vital measurements.

The current implementation uses approximately:

5-second measurement windows

The system should:

- Start a monitoring session.

- Associate Band → Patient.

- Continuously collect sensor data.

- Process readings.

- Validate readings.

- Store readings.

- Stream readings to the frontend.

- Detect relevant abnormal events.

- Continue until monitoring is stopped/completed.

Multiple monitoring sessions should be possible using different physical bands.

13. Real-Time Vital Monitoring

The following measurements will be displayed:

Primary vitals

- SpO₂

- Heart rate

- HRV

- Temperature

Movement information

- Acceleration

- Gyroscope information

- Acceleration magnitude

- Gyroscope magnitude

- Tilt

Signal information

- Signal quality

- PPG/optical signal information where applicable

The frontend should display whether a reading is:

- Currently live

- Last recorded reading

This distinction is important so that an old reading is not incorrectly presented as a current measurement.

14. Live PPG Waveform

A live PPG waveform will be implemented.

The system should:

- Receive raw/processed PPG information from the wearable

- Display the waveform in the frontend

- Update the waveform dynamically

- Provide a clear visual indication that the waveform is live

This feature is primarily intended for:

- Demonstration

- Visualization

- Sensor verification

- Showing the underlying physiological signal

15. Sensor Validation and False-Reading Protection

This is a mandatory safety-related feature.

A single garbage sensor reading must not automatically produce a diagnosis or emergency event.

The system should use multiple validation mechanisms.

At minimum, the implementation should consider:

- Range validation

- Cross-sensor consistency

- Spike/outlier detection

- Signal-quality validation

- Consecutive confirmation

Example

If the MAX30102 temporarily produces:

SpO₂ = 35%

because the finger was removed or the sensor signal is poor, the system should not immediately interpret this as a genuine critical medical condition.

Instead, the system should determine whether:

- The sensor signal is valid

- The reading is within an acceptable range

- Other measurements support the reading

- The abnormality persists

- Sufficient valid samples exist

Only after adequate validation should the system consider the reading reliable enough for downstream processing.

16. Fall / High-Motion Detection

The ESP32 + MPU6050 will be used to detect significant motion/fall-like events.

The system should:

- Monitor acceleration

- Monitor gyroscope information

- Calculate movement magnitude

- Detect high-motion/fall-like patterns

- Validate the event

- Avoid triggering an emergency from one noisy sensor spike

- Generate an emergency event only when appropriate

The exact detection algorithm can remain prototype-oriented, but it must demonstrate reasonable protection against obvious false triggers.

17. Emergency Event System

Emergency events will be integrated with the wearable monitoring system.

An emergency event should contain information such as:

- Patient

- Band

- Monitoring session

- Event type

- Severity

- Vital readings

- Movement information

- Location where available

- Detection time

- Event status

Possible event type:

Fall

The architecture should remain extensible for future event types.

18. Emergency SMS

The system will support emergency SMS notification.

The flow should be:

Sensor Event

↓

Validation

↓

Emergency Event

↓

Patient Identification

↓

Emergency Contact

↓

SMS

For development/testing, a test mode may be used so that emergency events can be tested without unnecessarily sending real SMS messages.

The emergency event itself should still be stored.

19. AI Health Summary

The AI Health Summary will combine the patient's available information into an understandable summary.

The summary should use available patient information such as:

- Patient profile

- Medical history

- Diagnoses

- Prescriptions

- Medical timeline

- Vital readings

- Monitoring information

- Emergency events

- Other available clinical information

The architecture should be future-ready for wearable/sensor data.

The AI should summarize existing information rather than inventing medical facts.

The result should clearly distinguish:

- Recorded information

- Observed trends

- Potential concerns

- Information that may require professional attention

The feature is intended as a clinical information summarization aid, not an autonomous diagnosis system.

20. AI Symptom Checker

A symptom-checking assistant will be implemented.

The user should be able to:

- Enter symptoms.

- Provide relevant contextual information.

- Receive possible explanations/conditions.

- Receive guidance regarding urgency.

- Be advised to seek professional care when appropriate.

The AI Symptom Checker must clearly communicate that it is an assistive tool and not a definitive diagnosis.

It should avoid presenting speculative conditions as confirmed diagnoses.

21. Progressive Web Application — HIGH PRIORITY

MedJarvis will be implemented primarily as a Progressive Web Application (PWA).

The application must work naturally across:

- Laptop

- Desktop

- Tablet

- Mobile phone

Responsive design requirements

The application must avoid:

- Horizontal overflow

- Clipped text

- Broken tables

- Broken charts

- Forms extending outside the screen

- Buttons becoming inaccessible

- Overlapping cards

- Unusable navigation

- Desktop-only layouts

Components should adapt according to screen size.

PWA requirements

The application should include:

- Web app manifest

- Appropriate icons

- Responsive viewport

- Installability

- Service worker

- Appropriate caching/offline behavior where practical

The goal is to make MedJarvis feel like a single application across devices rather than separate desktop/mobile versions.

22. Multilingual Application

The complete application interface should support approximately 7–8 languages.

The implementation may use a translation service/API such as Google Translate API or another appropriate translation mechanism.

The multilingual system should cover:

- Navigation

- Buttons

- Labels

- Forms

- Dashboard text

- Notifications

- System messages

- Relevant user-facing AI output where practical

The architecture should avoid hardcoding text throughout components.

Instead, UI text should be centralized through a translation mechanism so that language switching can be performed consistently.

23. Medicine Reminders

A simple medicine reminder system will be implemented.

Users should be able to:

- Create a medicine reminder

- Set time/frequency

- Enable/disable reminder

- View active reminders

- Turn reminders OFF

- Turn reminders ON

The feature should remain intentionally simple.

It does not need to become a full medication-adherence platform.

24. Doctor Visit Notes / Voice Memory

A simplified doctor-visit memory feature will be implemented to help patients remember important information discussed during appointments.

The doctor should be able to:

- Enter visit notes manually and/or

- Record a voice note

Where voice recording is implemented, the system may:

Doctor Voice Recording

↓

Transcription

↓

Structured Visit Note

↓

Patient Timeline

The information may include:

- Doctor instructions

- Medication instructions

- Follow-up date

- Next visit

- Important advice

- Other relevant notes

The patient should be able to review the information later.

This feature is intended primarily as a memory/communication aid, not as a replacement for formal medical documentation.

25. OCR

OCR will be implemented as a lower-priority feature.

Two OCR use cases are planned.

25.1 Prescription OCR

The system should attempt to extract information from a prescription image.

Possible information:

- Medicine name

- Dosage/strength

- Frequency

- Instructions

25.2 Medicine Strip OCR

The system should attempt to extract, where readable:

- Medicine name

- Strength

- Manufacturer

- Batch number

- Expiry date

OCR results should be treated as extracted information requiring verification, because image quality and handwriting/printing can affect accuracy.

26. Dynamic / Simulated Health Heatmap

A dynamic health-data heatmap will be implemented.

This does not need to be a fully accurate real-world public-health surveillance system.

The objective is to create a meaningful demonstration showing how health information can be visualized geographically.

The heatmap should:

- Display health-related data geographically

- Update as new data is supplied

- Change dynamically

- Demonstrate aggregation of health events/data

- Provide a clear visual representation

The system may use controlled/simulated data for demonstration.

The implementation should make it clear that the displayed demonstration data is simulated where applicable.

27. Features Explicitly NOT Required for Final Implementation

The original documentation contains many advanced features.

They are not part of the mandatory final implementation scope unless explicitly added later.

Examples include:

- Full digital twin

- Advanced self-trained stress classifier

- Personal baseline learning system

- BP estimation using advanced PPG/PTT methods

- Heatstroke detection

- Seizure detection

- Panic detection

- Overexertion classification

- Advanced emergency priority routing

- Offline first-aid intelligence system

- Community intelligence system

- Full voice-prescription system

- Advanced prescription change protocol

- Complex emergency contact hierarchy

- Large-scale village health intelligence

- Full autonomous clinical decision-making

- Production-grade medical-device certification

These features may remain documented as future enhancements, but they should not distract from completing the defined final scope.

28. Development Priority

Development should follow this order.

Phase 1 — Finish Current IoT Foundation

Tasks

- Finalize ESP32 firmware

- Verify Wi-Fi communication

- Verify Band ID

- Verify backend communication

- Verify MAX30102

- Verify MPU6050

- Verify DS18B20

- Verify Spot Monitoring

- Verify Continuous Monitoring

- Verify Stop Monitoring

- Verify session creation

- Verify Band availability

- Verify Band reuse

- Verify patient mapping

- Verify Socket.IO live updates

- Verify stored VitalReading records

Completion condition

The same physical Band must be capable of:

Available

↓

Patient A

↓

Monitoring

↓

Stop

↓

Available

↓

Patient B

↓

Monitoring

29. Phase 2 — PWA and Responsive UI

This should be completed early because it affects the entire frontend.

Tasks

- Responsive layout system

- Mobile navigation

- Tablet layout

- Desktop layout

- Responsive dashboard

- Responsive patient profile

- Responsive medical timeline

- Responsive prescription tables

- Responsive charts

- Responsive vital cards

- Responsive QR screen

- Responsive monitoring screen

- Responsive forms

- PWA manifest

- Service worker

- Installability

- App icons

- Offline/caching foundation

Completion condition

The application should be usable without layout breakage on:

Mobile

Tablet

Laptop

Desktop

30. Phase 3 — Drug Interaction Checker

This is one of the highest-priority features.

Tasks

- Create interaction dataset

- Create medicine search

- Implement deterministic matching

- Implement severity levels

- Implement contraindicated handling

- Display interaction explanation

- Add doctor confirmation/override where required

- Record override reason

- Add interaction history

- Integrate with prescription workflow

- Test common medicine combinations

- Test safe combinations

- Test severe interactions

- Test contraindications

Completion condition

The Drug Interaction Checker should be considered fully functional and presentation-ready.

31. Phase 4 — Medical Records + QR

Tasks

- Complete patient profile

- Medical timeline

- Prescription history

- Visit records

- Patient search

- Doctor access

- QR generation

- QR scanning

- QR patient retrieval

- Permission enforcement

32. Phase 5 — Emergency System + Validation

Tasks

- Finalize fall/high-motion detection

- Implement validation

- Prevent single garbage readings

- Create emergency events

- Associate Band

- Associate monitoring session

- Associate patient

- Retrieve emergency contact

- Send SMS

- Store emergency history

- Add test mode

- Display emergency events in frontend

Completion condition

A demonstrated fall/emergency flow should work from:

ESP32

↓

Sensor data

↓

Validation

↓

Fall/event detection

↓

Backend

↓

Emergency Event

↓

Patient identification

↓

SMS

33. Phase 6 — Live PPG

Tasks

- Stream/display PPG data

- Build waveform component

- Real-time updating

- Responsive waveform

- Sensor-quality indication

34. Phase 7 — AI Features

Implement in this order:

34.1 AI Health Summary

Integrate:

- Patient data

- Medical history

- Timeline

- Prescriptions

- Vitals

- Monitoring data

- Emergency events

34.2 AI Symptom Checker

Implement:

- Symptom input

- AI analysis

- Possible conditions

- Urgency guidance

- Safety disclaimer

- Appropriate medical-care recommendation

35. Phase 8 — Multilingual Support

Tasks

- Choose translation architecture

- Centralize UI strings

- Add language selector

- Add approximately 7–8 languages

- Translate navigation

- Translate forms

- Translate dashboards

- Translate notifications

- Test layout with longer translated text

36. Phase 9 — Medicine Reminders

Tasks

- Reminder creation

- Reminder time

- Frequency

- ON/OFF

- Reminder display

- Notification mechanism

- Patient reminder management

37. Phase 10 — OCR

Implement:

First

Prescription OCR.

Then

Medicine strip OCR.

OCR should extract information only where sufficiently readable and allow users/healthcare professionals to verify the extracted values.

38. Phase 11 — Doctor Visit Memory

Tasks

- Doctor visit note creation

- Optional voice recording

- Transcription

- Structured note

- Patient timeline integration

- Patient viewing

- Follow-up information

39. Phase 12 — Dynamic Health Heatmap

Tasks

- Map visualization

- Health-event dataset

- Dynamic data updates

- Simulated/demo data

- Filtering where useful

- Responsive map

40. Phase 13 — Final Integration and Testing

After all major features are implemented, perform one complete integration pass.

Test the complete flow

Registration

↓

Login

↓

Role selection/access

↓

Patient profile

↓

Medical records

↓

Prescription

↓

Drug interaction check

↓

QR Health Card

↓

Wearable assignment/session

↓

Spot Monitoring

↓

Continuous Monitoring

↓

Live vitals

↓

PPG

↓

Fall detection

↓

Emergency event

↓

SMS

↓

AI Health Summary

↓

AI Symptom Checker

↓

Reminders

↓

Doctor Visit Memory

↓

OCR

↓

Health Heatmap

41. Testing Requirements

Testing should focus on the actual final scope.

Authentication testing

- Valid login

- Invalid login

- Protected routes

- Role permissions

- Profile permissions

Patient testing

- Create patient

- View patient

- Edit patient

- View history

- View prescriptions

Prescription testing

- Create prescription

- View prescription

- Interaction check

- Contraindicated medicine

- Override handling

Wearable testing

- Band available

- Band assigned

- Monitoring started

- Monitoring stopped

- Band reused

- Multiple bands

- Invalid Band ID

- Band already in use

Sensor testing

- Valid readings

- No finger

- Poor signal

- Sensor disconnect

- Sudden garbage value

- Fall-like movement

- Normal movement

Emergency testing

- Valid emergency

- Invalid emergency

- Missing emergency contact

- Test SMS mode

- Actual SMS

- Emergency history

Responsive testing

Test:

- Phone

- Tablet

- Laptop

- Desktop

42. Important Safety Principle

MedJarvis is an academic healthcare prototype.

The system must therefore avoid presenting unreliable sensor information as confirmed medical truth.

The following principle applies throughout development:

No single unvalidated sensor reading should independently trigger a medical diagnosis or emergency response.

Sensor data should pass through appropriate validation before being used by downstream systems.

AI-generated information should also be presented as assistive information, not definitive medical diagnosis.

43. Architecture Rules That Must Not Be Broken

The following architectural decisions are considered frozen.

Rule 1 — User/Profile Architecture

Do not replace the existing:

User Account

↓

Profile

↓

Role / Patient association

architecture with a simpler role-per-user architecture.

Rule 2 — Wearable Architecture

Do not permanently assign an ESP32 Band to a patient.

Use:

Band

↓

Monitoring Session

↓

Patient

Rule 3 — Band ID

The ESP32 should identify itself using:

BAND-MJ-001

and not using a patient's MedJarvis ID.

Rule 4 — Reusable Components

Build common components once and reuse them across roles.

Rule 5 — Backend Validation

Important relationships and permissions must be validated by the backend.

Frontend restrictions alone are not sufficient.

Rule 6 — Medical Safety

Sensor noise must not directly become a diagnosis/emergency without validation.

Rule 7 — Scope Freeze

Do not continuously add new features during implementation.

A feature should only be added after explicitly deciding that it belongs in the final scope.

44. Final Deliverable

The final MedJarvis prototype should demonstrate a coherent healthcare ecosystem rather than a collection of disconnected features.

The final demonstration should show:

Healthcare Management

- Authentication

- Six roles

- Patient profile

- Medical timeline

- Prescriptions

- Drug interaction checking

- QR Health Card

Smart Monitoring

- ESP32 wearable

- Reusable Band architecture

- Spot Monitoring

- Continuous Monitoring

- SpO₂

- HR

- HRV

- Temperature

- Movement

- Tilt

- Signal quality

- Live PPG

Safety

- Sensor validation

- Fall/high-motion detection

- Emergency events

- SMS

Intelligence

- AI Health Summary

- AI Symptom Checker

Accessibility

- PWA

- Responsive design

- Multilingual interface

- Medicine reminders

- Doctor visit memory

Additional Intelligence

- Prescription OCR

- Medicine OCR

- Dynamic health heatmap

45. Definition of "Completed"

The project should not be considered complete merely because individual pages exist.

A feature is considered complete when:

- Frontend UI exists.

- Backend API exists where required.

- Database integration exists where required.

- Authentication/permissions are respected.

- The feature works with realistic data.

- Error cases are handled.

- The feature works responsively.

- It integrates with related features.

- It has been tested in the actual application.

- It is ready to demonstrate.

46. Final Scope Freeze

MUST BE COMPLETED

- Authentication + RBAC

- Patient medical profile

- Medical records/timeline

- Prescription management

- Drug Interaction Checker — 100% complete

- QR Health Card

- ESP32 wearable

- Real-time vitals

- Spot Monitoring

- Continuous Monitoring

- Fall/high-motion detection

- Emergency events + SMS

- AI Health Summary

- AI Symptom Checker

- Sensor validation / false-reading protection

- PWA + responsive design

- Live PPG waveform

- Multilingual application

- Medicine reminders

- Doctor Visit Notes/Voice Memory

- Prescription OCR

- Medicine strip OCR

- Dynamic/demo health heatmap

FUTURE / NOT REQUIRED FOR FINAL VERSION

All other advanced features from the original documentation remain future enhancements unless explicitly promoted into the final scope.

47. Development Philosophy Going Forward

From this point onward, development should follow one principle:

Finish fewer features completely rather than attempting to build every feature partially.

The priority is to produce a stable, integrated, demonstrable MedJarvis prototype with the features defined in this document.

The original documentation remains useful for understanding the project's broader vision and architecture, but the feature list above is the actual target for the final implementation.

Current Immediate Next Step

Do not start another major feature yet.

The immediate sequence is:

1. Finish ESP32 + Band/session integration

↓

2. Fully test Spot + Continuous monitoring

↓

3. Finish responsive PWA foundation

↓

4. Build Drug Interaction Checker to 100%

↓

5. Complete Medical Records + QR

↓

6. Complete Emergency + Validation

↓

7. Continue remaining features in priority order

This should now serve as our scope contract. If something isn't in this document, we don't spend precious implementation time on it unless we explicitly decide to change the scope.

🔴 Final Emergency Pipeline

Validated emergency detected
↓
Emergency card appears
↓
Voice prompt + response window

- TTS speaks the prompt

- Microphone stays OFF during TTS

- Microphone activates only after the prompt finishes

- Buttons remain available

↓

User response

- “I’m OK” / I'm OK button → Emergency cancelled/resolved

- “Emergency” / “Help” / Emergency button → Emergency declared

- No response → Emergency declared

↓

🚨 Emergency declared

1. Create/store Emergency Event

Store:

- Patient

- Band

- Monitoring Session

- Event type

- Vitals

- Movement information

- Time

- Location, when available

2. Send ONE SMS to the registered emergency contact

MEDJARVIS EMERGENCY

Patient: [Name]

Possible fall/emergency detected.

Time: [Time]

Location: [Location/link if available]

Please check immediately.

— MedJarvis

3. After SMS succeeds → automatically call the SAME emergency contact

The call happens only after the emergency has actually been declared, never merely when the sensor initially detects a possible emergency.

4. Emergency remains ACTIVE in MedJarvis

↓

The user can later press:

🟢 I'M SAFE — STOP EMERGENCY

→ Stop ongoing emergency handling
→ Event becomes RESOLVED
→ Event is NOT deleted from history
→ Already-sent SMS/call cannot be undone.

🛡️ Duplicate SMS protection

This is also finalized:

Emergency Event created

↓

Already notified?

/       \

YES        NO

↓          ↓

Ignore     Send SMS

↓

Mark notified

So if the ESP32 accidentally sends the same emergency event 5 times, MedJarvis sends only one SMS and one emergency call for that event.

We'll use a unique Emergency Event ID as the key for this protection.

Final principle

Detect → Validate → Confirm → Notify → Call → Stay Active → Resolve

And importantly, we're keeping this intentionally simple rather than adding the old document's complex ambulance-priority routing. The updated implementation plan is the primary source for the final scope.